Project picture

|  |  |
| --- | --- |
| **PROJECT:** | Insert project name  |
| **SITE LOCATION:** | Insert project address  |
| **PROJECT NO:** | Insert project number  |
| **DATE:**  | Insert date |
| **REVISION:** | Insert revision number  |

|  |
| --- |
| **Table of Contents**Edit this table of contents based on your project’s scope.  |

[**Purpose of this Plan** 4](#_Toc143702633)

[**Disclaimer** 4](#_Toc143702634)

[**Disassembly Step 1 – Loose Furniture and Workstations** 5](#_Toc143702635)

[Material Locations 5](#_Toc143702636)

[Disassembly Methods 5](#_Toc143702637)

[Storage and Disposal 5](#_Toc143702638)

[**Disassembly Step 2 – Joinery, Doors and Lockers** 6](#_Toc143702639)

[Material Locations 6](#_Toc143702640)

[Disassembly Methods 6](#_Toc143702641)

[Storage and Disposal 10](#_Toc143702642)

[**Disassembly Step 3 – Blinds** 11](#_Toc143702643)

[Material Locations 11](#_Toc143702644)

[Disassembly Methods 11](#_Toc143702645)

[Storage and Disposal 11](#_Toc143702646)

[**Disassembly Step 4 – Ceiling and Partitions** 11](#_Toc143702647)

[Material Locations 11](#_Toc143702648)

[Disassembly Methods 13](#_Toc143702649)

[Storage and Disposal 15](#_Toc143702650)

[**Disassembly Step 5 – Raised Floor System** 16](#_Toc143702651)

[Materials Locations 16](#_Toc143702652)

[Disassembly Methods 16](#_Toc143702653)

[Storage and Disposal 16](#_Toc143702654)

[**Disassembly Step 6 – Roofing System** 16](#_Toc143702655)

[Material Locations 16](#_Toc143702656)

[Disassembly Methods 17](#_Toc143702657)

[Storage and Disposal 18](#_Toc143702658)

[**Disassembly Step 7 – Electrical System** 18](#_Toc143702659)

[Material Locations 18](#_Toc143702660)

[Disassembly Methods 19](#_Toc143702661)

[Storage and disposal 27](#_Toc143702662)

[**Disassembly Step 8 – Security System** 27](#_Toc143702663)

[Material Locations 27](#_Toc143702664)

[Disassembly Methods 28](#_Toc143702665)

[Storage and Disposal 29](#_Toc143702666)

[**Disassembly Step 9 – Mechanical System** 29](#_Toc143702667)

[Material Locations 29](#_Toc143702668)

[Disassembly Methods 30](#_Toc143702669)

[Storage and Disposal 30](#_Toc143702670)

[**Disassembly Step 10 – Hydraulic** 31](#_Toc143702671)

[Material Locations 31](#_Toc143702672)

[Disassembly Methods 32](#_Toc143702673)

[Storage and Disposal 35](#_Toc143702674)

[**Disassembly Step 11 – Fire System** 36](#_Toc143702675)

[Material locations 36](#_Toc143702676)

[Disassembly methods 36](#_Toc143702677)

[Storage and disposal 37](#_Toc143702678)

[**Disassembly Step 12 – Facade System** 37](#_Toc143702679)

[Material Locations 37](#_Toc143702680)

[Disassembly Methods 37](#_Toc143702681)

[Storage and Disposal 46](#_Toc143702682)

[**Disassembly Step 13 – Elevator cab** 49](#_Toc143702683)

[**Disassembly Step 14 – Cross Laminated Timber** 50](#_Toc143702684)

[Material Locations 50](#_Toc143702685)

[Disassembly Methods 50](#_Toc143702686)

[Storage and Disposal 53](#_Toc143702687)

[**Disassembly Step 15 – Structural Steel** 54](#_Toc143702688)

[Material Locations 54](#_Toc143702689)

[Disassembly Methods 55](#_Toc143702690)

[Storage and Disposal 64](#_Toc143702691)

[**Contact list** 65](#_Toc143702692)

[**Appendix A – supporting information to disassembly plan** 67](#_Toc143702693)

# **Purpose of this Plan**

This section will be different for every project, depending on the client’s needs and the building’s expected life span.

# **Disclaimer**

 Address the disassembly plan’s limitations, such as:

* It remains the responsibility of the contractor conducting the disassembly work to produce their disassembly strategy in line with the safety requirements that are valid at the time of disassembly;
* All National Construction Code compliance-related matters will need to be revisited based on the code at the time of disassembly and re-installation of elements;
* Elements that might need to be re-certified prior to using them in a new location (i.e. weather- proofing, fire rating);
* Elements that will need warranties to be re-certified because of disassembly;
* Elements that have not been designed for disassembly (i.e. foundations).

|  |  |  |
| --- | --- | --- |
| **Element** | **Designed For Disassembly** | **Notes for Reuse**  |
|  |  |  |
|  |  |  |
|  |  |  |

# **Disassembly Step 1 –** Insert project item to be disassembled

# Material Locations

Include a description of where these items can be found within the project and list their expected useful life. Include supporting drawings or images as needed.

|  |  |  |
| --- | --- | --- |
| **Component** | **Location** | **Useful life**  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

# Disassembly Methods

Describe how these items can be disassembled. Include supporting drawings or images as needed.

Step 1 –

Step 2 –

Step 3 –

….

# Storage and Disposal

Describe the best way to properly store the disassembled items. If certain items cannot be reused upon disassembly, describe disposal methods.

# **Contact list**

Include all useful contact information, specifying the scope relevant to each of the contacts listed.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **NAME**  | **ROLE**  | **CONTACT INFORMATION**  | **COMPANY**  | **REFERENCE**  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

#

# **Appendix A – additional supporting information**

Include any more in-depth instructions in the Appendix.